HiredAI Intelligence & Analytics Implementation Plan v2.0 Revised & Hardened Edition Backend: Siva · Frontend: Vijayakumar D · AI: Thuthikumar S · Product: Varshan K

# Critical Rules — Read First

⚠ These rules apply to every line of code in this plan 1. ADDITIVE ONLY — Do not modify any existing logic, endpoint, or localStorage key that another flow depends on. 2. SILENT FAILURES — Every new API call must be wrapped in try-catch. If it fails, the user never sees it. 3. localStorage stays as source of truth for psychometric — we dual-write to backend, we do not replace. 4. The intelligence DB is completely isolated — no other service or user can access it. 5. Analytics endpoint always returns HTTP 200 — even if the DB write fails internally. 6. Run mvn clean test and npm run build after every phase before moving to the next.

# What the Original Plan Got Wrong

The previous implementation plan was 85% correct. These are the gaps this version fixes:

| Gap | Fix in This Plan |
| --- | --- |
| No Flyway migrations for intelligence DB tables | Added V1__create_intelligence_tables.sql for analytics_events and user_psychometric |
| Password hardcoded in SQL setup script | Password moved to environment variable — never committed to git |
| window.hiredai_user_id exposed on global | Replaced with closure-based resolver — not readable from browser console |
| ats_analysis_completed fires in wrong component | Moved to ATSAnalysis.tsx, gated on real ATS completion response, not page load |
| No chaos/failure test in verification plan | Added Step 5: kill intelligence DB, verify main app still works |
| No Flyway config for secondary DataSource | Added IntelligenceFlywayConfig.java pointing to intelligence DB only |
| acquisition_source not passed from frontend | Added source param to signup request with utm_source extraction |
| No event deduplication — double-fires possible | Added event_id UUID on frontend, DB has unique constraint on event_id |

PHASE 0 Database Setup Run this manually on the server before deploying anything

⚠ Manual Step — Do This Before Deploying Spring Boot The hiredai_intelligence database and intelligence_user must exist in Postgres before the app starts. These commands run once on the server by whoever has superuser access (Varshan or Siva). Never commit the password to git — store it in .env or your secrets manager.

0.1  intelligence_db_setup.sql

Create this file, run it once, then delete it from the repo or add it to .gitignore.

| Action | File / Artifact | What Changes |
| --- | --- | --- |
| SQL | intelligence_db_setup.sql | Create DB, user, permissions, revoke public access |

What the script must do (in order):

- CREATE DATABASE hiredai_intelligence

- CREATE USER intelligence_user WITH PASSWORD '${INTELLIGENCE_DB_PASSWORD}'

- GRANT CONNECT ON DATABASE hiredai_intelligence TO intelligence_user

- GRANT ALL PRIVILEGES ON SCHEMA public TO intelligence_user — inside the intelligence DB

- REVOKE CONNECT ON DATABASE postgres FROM intelligence_user

- REVOKE CONNECT ON DATABASE hiredai_auth FROM intelligence_user

- REVOKE CONNECT ON DATABASE hiredai_resume FROM intelligence_user

- REVOKE ALL ON DATABASE hiredai_intelligence FROM PUBLIC

ℹ Security note Even if the auth service is compromised, intelligence_user cannot read auth DB data. Even if intelligence_user credentials leak, they cannot touch user passwords or resumes.

PHASE 1 Users Table Migration Additive columns only — existing rows get NULL, existing logic unchanged

Files

| Action | File / Artifact | What Changes |
| --- | --- | --- |
| NEW | V2__add_user_columns.sql | Flyway migration — adds created_at, last_login_at, acquisition_source |
| MODIFY | UserEntity.java | Add 3 new fields + @PrePersist hook for created_at |
| MODIFY | UserService.java | Update last_login_at on login, wrapped in silent try-catch |
| MODIFY | UserController.java | Pass acquisition_source from request body to Register() |

Key Details

- created_at: set automatically by @PrePersist — never set manually

- last_login_at: updated inside login() after token is issued, in its own try-catch — login works even if this fails

- acquisition_source: nullable VARCHAR(100) — populated from frontend utm_source or 'direct'

- Flyway migration uses ALTER TABLE ADD COLUMN IF NOT EXISTS — safe to run on existing data

- Existing rows: created_at and last_login_at will be NULL until those users log in again — this is acceptable

⚠ Do NOT Do not make created_at NOT NULL without a DEFAULT — it will break on existing rows. Do not remove or rename any existing column in this migration.

PHASE 2 Intelligence DB — Tables & Flyway This is what the original plan missed entirely

The original plan created the intelligence DB but never created the tables inside it. Spring Boot will fail to start without these.

Files

| Action | File / Artifact | What Changes |
| --- | --- | --- |
| NEW | IntelligenceFlywayConfig.java | Separate Flyway bean pointing to intelligence DataSource |
| NEW | db/intelligence/V1__create_intelligence_tables.sql | Creates analytics_events and user_psychometric tables |

analytics_events table

- event_id UUID PRIMARY KEY

- occurred_at TIMESTAMPTZ NOT NULL

- received_at TIMESTAMPTZ NOT NULL DEFAULT now()

- user_id TEXT, anonymous_id TEXT, session_id TEXT

- event_name TEXT NOT NULL

- page_path TEXT, page_name TEXT, source_component TEXT

- properties JSONB NOT NULL DEFAULT '{}'

- context JSONB NOT NULL DEFAULT '{}'

- Indexes: (user_id, occurred_at DESC), (event_name, occurred_at DESC), GIN on properties

user_psychometric table

- id UUID PRIMARY KEY DEFAULT gen_random_uuid()

- user_id TEXT NOT NULL

- module TEXT NOT NULL — values: 'resume_builder' or 'job_discovery'

- results JSONB NOT NULL

- completed_at TIMESTAMPTZ NOT NULL DEFAULT now()

- updated_at TIMESTAMPTZ NOT NULL DEFAULT now()

- UNIQUE(user_id, module) — one row per user per module, upsert on conflict

ℹ Why UNIQUE(user_id, module)? A user retakes the psychometric test — we update their existing row, not insert a new one. This prevents duplicate rows and makes GET simple: always one row per module per user.

PHASE 3 Spring Boot — Dual DataSource Config Primary DB untouched, secondary DB isolated

Files

| Action | File / Artifact | What Changes |
| --- | --- | --- |
| NEW | PrimaryDbConfig.java | Marks existing DataSource as @Primary, scans Entity + Repository packages |
| NEW | IntelligenceDbConfig.java | Secondary DataSource from intelligence.* properties, scans IntelligenceEntity + IntelligenceRepository packages |
| MODIFY | application.properties | Add spring.datasource.intelligence.* properties — value from environment variable |
| MODIFY | application-local.properties | Add H2 in-memory config for intelligence DB so local runs don't need Postgres |

Key Details

- PrimaryDbConfig scans: com.HiredAI.heiredAi.Entity and com.HiredAI.heiredAi.Repository

- IntelligenceDbConfig scans: com.HiredAI.heiredAi.IntelligenceEntity and com.HiredAI.heiredAi.IntelligenceRepository

- These packages must NOT overlap — if they do, Spring will throw a bean conflict on startup

- intelligence DB password comes from environment variable INTELLIGENCE_DB_PASSWORD — never hardcoded

- Local H2 profile uses separate in-memory DB so Vijayakumar can run frontend dev without Postgres

⚠ Common mistake to avoid If both DataSource configs scan the same package, Spring throws 'No qualifying bean of type EntityManagerFactory'. Double-check package names before running — they must be completely separate.

PHASE 4 Intelligence Entities & Endpoints New JPA entities and controllers in isolated packages

Files

| Action | File / Artifact | What Changes |
| --- | --- | --- |
| NEW | IntelligenceEntity/UserPsychometric.java | JPA entity for user_psychometric table with JSONB results column |
| NEW | IntelligenceEntity/AnalyticsEvent.java | JPA entity for analytics_events table with JSONB properties + context |
| NEW | IntelligenceRepository/UserPsychometricRepository.java | JpaRepository — findByUserIdAndModule(), upsert via save() |
| NEW | IntelligenceRepository/AnalyticsEventRepository.java | JpaRepository — save() only, no query methods needed |
| NEW | PsychometricController.java | POST /api/user/psychometric, GET /api/user/psychometric |
| NEW | AnalyticsController.java | POST /api/analytics/events — always returns 200 |
| MODIFY | SecurityConfig.java | Add /api/analytics/events to permitted (no auth required) |

PsychometricController — behavior

- POST /api/user/psychometric — requires auth cookie, reads user_id from session, upserts row for module

- GET /api/user/psychometric — requires auth cookie, returns both modules for the user (or empty if not taken)

- If intelligence DB is down, return 503 with message — do not crash the auth service

AnalyticsController — behavior

- POST /api/analytics/events — no auth required (anonymous users also fire events)

- Validate event_name is present — if missing, return 200 anyway but log a warning, do not write

- Wrap DB write in try-catch — if it fails, log the error and return 200 regardless

- Never return 4xx or 5xx to the frontend — the analytics layer must be invisible to users

PHASE 5 Frontend — analytics.ts Hardened version of the original plan

Files

| Action | File / Artifact | What Changes |
| --- | --- | --- |
| NEW | src/utils/analytics.ts | Core track() utility — silent, deduplication-safe, closure-based user resolver |
| MODIFY | main.tsx | Dynamic import of analytics.ts with .catch() — build never fails if file missing |
| MODIFY | AuthContext.tsx | Set internal user resolver on login, clear on logout — NOT window.hiredai_user_id |

What changed from original plan

⚠ Original plan exposed user ID on window object window.hiredai_user_id = userId — anyone can read this from the browser console. Fix: use a closure. AuthContext calls analytics.setUserId(id) which stores it inside the module. The user ID is never readable from outside the analytics module.

analytics.ts — full behavior spec

- anonymous_id: generate UUID v4 once, persist in localStorage — survives sessions

- session_id: generate UUID v4, persist in sessionStorage — resets on new tab

- user_id: resolved via internal closure set by AuthContext.setUserId() — not on window

- event_id: generate fresh UUID v4 per event — DB has UNIQUE constraint, duplicate fires are ignored

- device_type: derived from navigator.userAgent — 'mobile', 'tablet', or 'desktop'

- All calls wrapped in try-catch — never throws, never blocks UI

- Exported: track(eventName, props), setUserId(id), clearUserId()

PHASE 6 Frontend — Event Instrumentation 3 events, correct components, correct triggers

Files

| Action | File / Artifact | What Changes |
| --- | --- | --- |
| MODIFY | App.tsx | page_viewed on every router path change — inside RouteScrollManager useEffect |
| MODIFY | SignIn.tsx | signup_succeeded after successful registration response — after existing handler |
| MODIFY | ATSAnalysis.tsx | ats_analysis_completed on ATS API response — NOT ResumeProcessing.tsx |
| MODIFY | PsychometricFlow.tsx | Background sync to POST /api/user/psychometric after localStorage write |
| MODIFY | AuthContext.tsx | Call analytics.setUserId() on login, analytics.clearUserId() on logout |

⚠ Original plan had ats_analysis_completed in the wrong file ResumeProcessing.tsx shows career analysis (career score, demand score, AI risk) — not ATS score. The ATS score lives in ATSAnalysis.tsx. That is where the event must fire. Fire it inside the useEffect that receives the ATS API response, not on component mount.

Event specs

- page_viewed — properties: { route, referrer, auth_state: 'authenticated'|'anonymous' }

- signup_succeeded — properties: { email_domain, has_mobile, acquisition_source }

- ats_analysis_completed — properties: { ats_score, gap_count, matched_skill_count, resume_id, target_role }

PsychometricFlow sync — behavior

- Existing localStorage.setItem calls — untouched, still happen first

- After localStorage write: fire background fetch to POST /api/user/psychometric

- If fetch fails: swallowed silently, localStorage still has the data, user continues normally

- If user is not authenticated: skip the API call entirely

PHASE V Verification Plan Do not skip Step 5 — it is the most important test

Automated Tests

- mvn clean test — must pass with zero errors after each phase

- npm run build — must produce zero TypeScript errors after each phase

- Run both before AND after each phase — catch regressions immediately

Manual Verification

| Step | Action | Expected Result |
| --- | --- | --- |
| 1 | Sign up a new user, check auth DB | users table has created_at populated, acquisition_source has value |
| 2 | Log in with that user, check auth DB | last_login_at updated to current timestamp |
| 3 | Complete psychometric assessment | user_psychometric table in intelligence DB has row for that user_id + module |
| 4 | Navigate 3 pages, check intelligence DB | analytics_events has 3 page_viewed rows with correct page_path |
| 5 | Complete ATS analysis | analytics_events has ats_analysis_completed with correct ats_score and resume_id |
| 6 | Register again — check signup event | analytics_events has signup_succeeded with email_domain populated |
| 7 | Retake psychometric — check intelligence DB | user_psychometric has 1 row (updated), not 2 rows (no duplicates) |
| 8 | Fire analytics event with duplicate event_id | DB rejects duplicate, only 1 row, no error returned to frontend |

⚠ Step 9 — Chaos Test (MUST DO) Stop the hiredai_intelligence database completely. Log in, navigate pages, complete an ATS analysis. Expected: the entire main app works perfectly. No errors shown to user. Analytics events are lost — that is acceptable. User flow must never be blocked. If the app breaks when intelligence DB is down, the silent failure implementation is wrong.

# Deployment Order

Follow this exact sequence — doing it out of order will cause startup failures.

- Run intelligence_db_setup.sql on the Postgres server (Phase 0)

- Deploy Spring Boot auth service with dual DataSource + Flyway (Phases 1, 2, 3, 4)

- Verify Spring Boot starts cleanly — check logs for Flyway migration success on both DBs

- Deploy React frontend with analytics.ts and instrumented components (Phases 5, 6)

- Run the full manual verification plan above

- Run the chaos test — kill intelligence DB, verify main app still works

# Environment Variables

These must be set on the server before deployment. Never commit values to git.

| Variable | Used By | Notes |
| --- | --- | --- |
| INTELLIGENCE_DB_PASSWORD | Spring Boot auth | Strong random password, min 32 chars |
| INTELLIGENCE_DB_URL | Spring Boot auth | jdbc:postgresql://host/hiredai_intelligence |
| INTELLIGENCE_DB_USER | Spring Boot auth | intelligence_user |

# What NOT to Build Yet

These are in the architecture doc but should not be touched until you have real users and real data.

- Hire probability model — needs 6+ months of data and hundreds of users

- Subscription probability model — build when monetization is decided

- College cohort metrics — add college_id to users table first, then build reports

- Learning path reports — LearningPath classes are placeholders, no real data yet

- Interview readiness score — interview flow doesn't exist yet

- Anomaly detection — needs baseline data before baselines can be built

- P2/P3 materialized views — build these after P0 events are flowing and stable for 2+ weeks

✓ Focus Ship the 3 events. Get real data. Then expand. page_viewed + signup_succeeded + ats_analysis_completed will already tell you more than you know now.